Monday October 26th

930-1030 Engineering Cafeteria

All team members present

Rahul: Need to finalize what we have to finish this week (by Monday, Nov 2)

1. Hardware design document
   1. William + Alessandro
2. Software model document
   1. Asher + Ryan
   2. Think about use case logic
3. Time sheet
   1. Alessandro
   2. Add column “tasks performed”
   3. Should be a weekly time sheet
   4. Remind to fill out
4. Gantt chart
   1. Rahul + Daniele
5. Baseline software classes
   1. **Ask Ming** + decide on code to use + decide to use javadoc
   2. Need document to explain code (either way)
   3. Convert to EV3 (versus NXT)
   4. Localization
   5. Wall follower
   6. Odometer (+ correction) + Navigator (they gave us classes)
   7. Avoider
   8. Block detector
6. Update four documents
   1. Capabilities – update availability + midterms/tests/whatever
7. Add people to Asher + Ale’s GitHub
   1. Post GitHub usernames
8. Decide when to meet with TA (Karim)
   1. Rahul emails Karim about when to meet